Weekly Report

Week 3: 2026/06/15 - 2026/06/21

The Subject of This Week:

- Provider Exclusion List Project

- The objective of this project is to create a database that contains all of the excluded providers.

- The ten states that I’m responsible for include Georgia, Hawaii, Idaho, Illinois, Indiana, Iowa, Kansas, Kentucky, Louisiana, Maine

- Tools/applications that we will use: PostgreSQL, pgAdmin 4, Python, Django, DBdiagram, Excel

Weekly status / progress:

- Continued cleaning the data with Python, for each of the state respectively and LEIE database

- Found the data for Maine state so add the  PostgreSQL staging table of it in pgAdmin 4 and also clean the data with python

- Uploaded the cleaned data file of each state into their respective PostgreSQL staging tables in pgAdmin 4

- Note:

- The exclusion list for Maine was not accessible. (Able to access the next week)

- Plan for next week:

- Complete the data cleaning process

- Upload the cleaned data file of each state into their respective PostgreSQL stagiing tables in pgAdmin 4

- Also create a staging table for the large LEIE database

- Learn how to combine the large database and the respective state lists

- Begin learning&getting familiar with Python and Django basics to prepare for the next phase of the project

Hours Worked: 10h