Weekly Report

Week 4: 2026/06/22 - 2026/06/28

The Subject of This Week:

- Provider Exclusion List Project

- The objective of this project is to create a database that contains all of the excluded providers.

- The ten states that I’m responsible for include Georgia, Hawaii, Idaho, Illinois, Indiana, Iowa, Kansas, Kentucky, Louisiana, Maine

- Tools/applications that we will use: PostgreSQL, pgAdmin 4, Python, Django, DBdiagram, Excel

Weekly status / progress:

- Combine & merge the staging tables into a large main table

- Reviewed the columns of the tables and modify those with only full names of the providers to split the “full names” into “first name”, “middle name”, and “last name”

- Use Django in Python to build the searching webpage for the database

- Modify the searching program to show key information needed in searching results, including “last name”, “first name”, “business name”, “state”. “souce”, “exclusion date”, and “NPI”

- Modify the searching system to set two searching box, one to search by name and another to search by NPI

- Modify the searching system to make sure that the searching results are sorted by relevance; when searching by name, prioritize relevance of last name, then first name, and then business name

- Modify the searching system to set that it shows at most 100  results per page

- Found some long abnormal names shown in “last name” column after searching, revise in pgadmin to solve the problem

- Refine the webpage to make it more readable and good looking

- Plan for next week:

- Change the source of data to “Medicare” and “Medicaid” instead of “Federal” and “State”

- Upload all the work into Github

Hours Worked: 15h